PROJECT GOVERNANCE

Chapel Scheduler

Project roles and decision-making agreement

Participants: Chapel Project Owner and Webmaster / Technical Advisor

Purpose: Keep product ownership clear while making full use of the webmaster's technical experience, existing components, and integration work.

Status: Working agreement for discussion; not a legal contract.

# Shared objective

Build a privacy-first, chapel-owned scheduling system that people will actually use. The approved architecture, tested user workflows, and ministry requirements guide implementation. Technology supports those decisions; it does not redefine them by convenience alone.

# Roles and decision rights

| Role | Primary responsibility |
| --- | --- |
| Chapel Project Owner | Owns priorities, requirements, ministry rules, privacy boundaries, UX decisions, acceptance criteria, and final product-scope decisions. |
| Webmaster / Technical Advisor | Recommends the stack; identifies reusable components; advises on security, hosting, integrations, maintainability, effort, and technical risk; implements agreed technical work. |
| Implementation contributors | Build and test against approved requirements, document changes, protect existing data, and raise risks or ambiguities before changing established workflows. |

# How decisions are made

Product and UX: The Chapel Project Owner decides what the system should do and accepts the resulting experience after stakeholder testing.

Technical implementation: The Webmaster / Technical Advisor recommends how to build it within the approved requirements and explains material tradeoffs in plain English.

Safety and feasibility: Any contributor may stop a proposed change for a documented security, privacy, legal, reliability, or feasibility concern. The concern is resolved before proceeding.

# Reuse of existing components

Reuse is encouraged when a component fits the accepted workflow, meets privacy and security requirements, can be maintained by the chapel, and reduces cost or delivery time. A component should be adapted or replaced when using it would force volunteers or administrators into a materially different experience.

# Chapel ownership and continuity

Repository and access: Source code, documentation, deployment instructions, and issue history live in a chapel-owned organization with at least two chapel-approved owners.

Accounts and secrets: Production domains, hosting, databases, messaging bots, API credentials, and vendor accounts use chapel-controlled ownership rather than a single person's private account.

Handoff readiness: Another qualified contributor should be able to operate and maintain the system from the documented repository and controlled credentials.

# Working method

Propose: Describe the change, user benefit, technical approach, dependencies, and risks.

Check: Compare it with the architecture, privacy rules, and accepted user workflows.

Decide: Record the decision and owner before implementation when the change is material.

Verify: Demonstrate the working result against agreed acceptance criteria before calling it complete.

# Review point

Review this agreement after the initial technical stack is selected and again before production launch. Any revision should preserve chapel ownership, privacy-first design, clear decision rights, and the accepted volunteer experience.